# Annex  ‘D’

# AJK CISP: Institutional Structure

## Program Implementation and Responsibilities

BACKGROUND

The Local Government and Rural Development (LGRDD) with its attached department of LGRDD and its statutory body Local Government Board (LGB), set up under AJK Civil Servants Act and Local Government Act respectively, is responsible for coordinating, facilitating and supervising the local government system and local development programs in AJK. 	The LGRDD has already proved its capacity in implementing large scale development project through successful execution of IDA funded Rural Water Supply and Sanitation Project (RWSSP). The proposed Community Infrastructure Services Progam, stemmed out from the RWSSP, encompasses, not only water supply and sanitation services, but also other community infrastructure services in an integrated manner. Taking into consideration the proven capacity in implementing large scale projects and programs and also the LGRDD’s close links to local councils, GoAJK has decided to implement CIS Program through the LGRDD organizational channel with an active participation of communities and other service providers in AJK (or in Pakistan if such services are not available in AJK) including NGOs, public institutions such as training agencies, universities, etc., private sector agencies and individuals.

CIS PROGRAM IMPLEMENTATION STRUCTURE

CISP is implemented through the existing institutional structure of AJK to deal with community infrastructure services.  While dependence will be on the existing system for accomplishment of program objectives, the program will facilitate to enhance the capacity of the existing institutions in keeping with the ongoing decentralization of local government system in Pakistan.

The overall Institutional relationships and responsibilities of the program is delineated in the attached figures / organizational diagrams/tables/description.

FIGURE 1: INSTITUTIONAL STRUCTURE TO DEAL WITH COMMUNITY LEVEL INFRASTRUCTURE AND LOCAL GOVERNMENT

STATE OF

AJK

Local Government and Rural Department (LGRDD)

Attached Department of LGRD

Local Government Board (LGB)

URBAN LCs

RURAL LCs

LGRDD

District /Tehsil/ Markaz Offices

M/Corp

M/

Com

Com.

T/

Com

Coun.

District Council

Provision of Rural Infrastructure and Services

Provision of Urban Infrastructure and Services

Beneficiaries / Community Based Organizations

FIGURE 2: CIS P IMPLEMENTATION: ORGANIZATIONAL STRUCTURE

Program Implementation

Responsibility Levels

Policy

Government

of

AJK

Steering

Committee

Policy

Secretary LGRDD

---------------------------------Overall

Coordination

Planning and

Supervision

----------------------------------

Program Policy & Coordination Committee (PPCC)

-----------------------------

Program (Rural/ Urban) Management,   Implementation

Facilitation &

Supervision

Attached Department of

LGRD

Local Government Board

Urban Sub Prog.

Rural Sub Prog.

--------------------------------

CIS

Sub

Project

Implementation

LG&RD

District Office

Urban Local Authorities M Corp./ MC/ TC

Service Providers(State/ Private) Partner Organizers (e.g. NGOs)

Community Based Organizations

TABLE I: CISP PROGRAM IMPLEMENTATION RESPONSIBILITY MATRIX

| Agencies/ Institutions | Nature/ Status | Main Stakeholder | Roles and Responsibilities | Associated Project aspects/ Components | Remarks |
| --- | --- | --- | --- | --- | --- |
| State Level |  |  |  |  |  |
| Steering Committee | Committee set up under the CISP consisting of key stakeholders | Additional Chief Secretary , Development | Policy guidance and advisory | Overall Policy Framework |  |
| Local Government and Rural Development Department | The prime agency in the State of AJK in charge of the subjects of Local Govt. and Rural Development | Secretary | Overall Responsibility of the CISP’s planning, Coordination and Monitoring and to function as principal accounting officer. |  |  |
| Program Policy and Coordination Committee (PPCC) | Committee set up to oversee policy and coordination matters | Secretary LGRDD will be the chairman with DG/ Director LGRDD as member/ secretary of the committee. Other members will include Secretary LGB, Director EPA, and representatives from departments of planning, public health, audit, and accounts, local councils, NGOs, academic, research and training institutes, and private sector. | Overall responsible for overseeing, coordinating policy matters and also preparing and detailing the overall policy framework. Approve community sub-projects and proposals of other CISP activities/ sub components submitted through directorate/ directorate General of LGRDD and Local Govt. Board in their respective areas of responsibility. | Overall program policy framework |  |
| Directorate/ Directorate General of Local Government and Rural Development | Department of Govt. of AJK. The main implementation arm of the LG&RD | DG/Director LGRDD Assisted by Directors /Dy. Directors appointed on the CISP | Overall Program Management, Planning and Implementation. Main task to achieve CISP objectives/targets. | All components and aspects of the program Overall project Management, Implementation and Supervision |  |
| Local Government Board | The Agency under the Secretary LGRDD to oversee urban local councils | Secretary/ LGB | Provide Assistance to urban local government agencies for implementation of urban CIS program | Oversee the Urban Community Infrastructure sub program and monitor its implementation. |  |

| Table I: CISP Program Implementation Responsibility Matrix (Cont'….ed) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Agencies/ Institutions | Nature/ Status |  | Main Stakeholder | Roles and Responsibilities | Associated Project aspects/ Components | Remarks |
| # District Level/ Urban Local Council |  |  |  |  |  |  |
| District office of LGRDD | District implementation arm of the Dept. of LG&RD |  | Asst./Dy. Director And Asst/ Executive Engineer | Implementation of CIS projects under RCISSP within the district | Rural Community Infrastructure Upgrading & services, Community Development in Rural Areas, Provide TA to Urban Local Govt. Agencies |  |
| Urban Local Govt. Agencies MCop./ MC/TC | Urban Local Councils (Statutory Bodies) |  | Heads of ULCs and Chief Officers | Implementation of CIS projects under UCISSP within the Local Govt. Agency Area | Urban Community Infrastructure Upgrading & services, Community Development in Urban CIS/LIS |  |
| # Community/ Field Level |  |  |  |  |  |  |
| Field Team attached to LG&RD District Office | A team comprising of Community level Social and Technical Field Staff | SO (F), SO(M), Surveyor, Overseer and community Activist |  | All field activities pertaining to the Implementation of CIS projects | Rural Community Infrastructure Upgrading & services, Community Development in Rural Areas, | Field Team will be assisted by a Community Activist selected from each CIS Site |
| CBO with Partner Organization(PO)/ Service Provider(SP) | NGO; CBO; Public/ Private Agencies; Individuals | Leaders/ Representatives of NGO/ CBO; Public/private Agencies |  | Community Development at CIS level/ Technical Assistance (surveying/ designing etc.) Other CD/ TA Services (e.g. Public Awarness/ Hygiene Education etc.) | Community Infrastructure Upgrading & services, Community Development, Capacity Building Program; Decentralized Planning and Implementation Assistance | CD & Technical design activities of UCISP would be out sourced to POs/ SPs Assistance of the Service Providers are obtained at all levels as and when necessary |

Description

Steering Committee: At the highest level of the Government of AJK, the CISP Steering Committee to be set up under the Additional Chief Secretary, Development, is responsible for AJK level policy advice and guidance. This committee comprising of  small number of key stakeholders at the state level would be represented by the heads of the state agencies responsible for the finance, local government and rural development, planning, public health, education, environment, audit, and accounts.   The steering committee may co-opt other agencies.

Program Policy and Coordination Committee (PPCC): The Secretary LGRDD will chair this committee which will be responsible for the preparation of the details of the overall policy framework, and approve community sub-programs submitted through Directorate of LGRDD and Local Govt. Board for funding support.  The DG/Director LGRDD will be Secretary/Member of this committee, other members will include the Secretary Local Government Board, Director AJK Environmental Protection Agency, and representatives from: departments of planning, public health, audit, accounts, and education; urban local councils; NGOs; Academic/Research/Training institutes; and private sector.

### Sub Program Implementation

### At community (field) level, the CISP is implemented through two sub programs. The main sub program, covering 500 villages benefiting about  900,000 rural people in AJK , is the Rural Community Infrastructure Service Sub Program (RCISSP). The Urban Community Infrastructure Service Sub Program (UCISSP) planned to be covered seventy-five low income settlements in urban areas in AJK benefiting 187,500 urban poor would be implemented by the local council agencies, mainly Municipal Corporations Municipal Committees and Town Councils.

### Rural Community Infrastructure Service Sub Program(RCISSP): The responsibility in implementing RCISSP, which is the main subprogram of CISP,  would rest with attached department of LGRDD Directorate/Directorate General and the sub program implementation responsibility is focused in three administrative tiers, i.e. (a) Head Office Level, (b) District Office Level, and (c) Community/field level. Specific roles and responsibilities of LGRDD district office in implementing RCISSP would be;

### Overall RCI sub program execution and supervision

### Planning and programing and obtain approval for the sub projects/work plans/ schedules

### Program / system development, guideline preparation in consultation with PPCC

### Provide assistance, guidance and facilitation to LGRDD district office in smooth implementation of District  RCISSP

### Monitoring/ evaluation of progress of District RCISSP

### Approval and execution of large scale infrastructure activities and trunk infrastructure services

### Supervision of technical design and outcome of community development programs

### It has been agreed that in order to perform above duties capacity of  LGRDD head office have to be enhanced by increasing the number of staff (especially in the area of community development, human resource development, MIS and M&E and Technical supervision and financial management), transport and other facilities.

### LGRDD District Offices – RCISSP:  In the IDA funded RWSS Project, all technical approval was undertaken by the Head Office which contributed to the delay in the implementation of the project activities and disbursements. On the other hand, the GoP has launched a program of decentralization of administration through which district centers would be strengthened.  It has, therefore, decided to strengthen the program implementation capacity at district level in such a way that designing, approval and construction of about 80% of infrastructure service activities would be done at the district office level, leaving construction activities exceeding rupees five million and trunk infrastructure activities to be handled by the head office. More financial responsibilities would also be delegated to district office in parallel to the above. It has also been agreed to enhance the capacity by upgrading existing posts of Assistant Director to Dy. Director or by creating new posts of Dy. Directors for big districts, providing Executive Engineers for all district offices and design engineers and other relevant staff. District office would act as the 'Implementing Agency' for Community Infrastructure Site (CIS) sub projects holding following roles and responsibilities;

### CIS selection and obtain approval from the PPCC

- Assignment of CIS cluster to Field Teams

- CIS level monitoring & progress reporting

- Deploy Field Teams , provide guidance, assistance and facilitation and supervision

- Conflict resolution , damage control and crisis management at CIS level

- Technical designing in collaboration with Field Teams

- Approval of technical designs/ community proposal for infrastructure facilities

- Obtain service of service provider when needed

- Carry out procurements of services/ construction activities/ together with communities

- Carry out construction supervision

Community/CBOs:  The most important tier of the CIS Program implementation is at the community level where beneficiary community plays a vital role. Implementation of individual Community Infrastructure Sites (schemes or sub projects) would be undertaken with active participation of communities. Contact with community groups, and assistance to them, would be channeled through locally-based socio-technical mixed field team comprising of two social mobilizers (Male & Female), surveyor, and overseer engaged as contract staff. CBOs, to be formed after mobilization representing the community, would be responsible for assisting in the planning, design and implementation of schemes. This would include having a role in procurement of civil works, construction and contract supervision and contract management. Communities would also be responsible for O&M. during this level CIS sub project related activities that can not be carried out by the community or the field team will be out sourced to service providers such as NGOs, public/ private sector agencies and qualified individuals.

Urban Community Infrastructure Service Sub Program (UCISSP)

The implementing agency for the Community Infrastructure Site sub projects of UCISSP is the respective ULC within which jurisdiction selected low income CIS sub projects are located.  These local council agencies have a very limited technical capacity, and has little previous experience of community based and donor-funded projects. Therefore these agencies need to be assisted in strengthening their role while to adopt an different implementation strategy containing following main features;

- During the start up phase of the program a comprehensive capacity building program be implemented for enhancing the capacity of local council agencies before taken up responsibilities as program implementing agencies. This includes theoretical and practical training, field explorers , working opportunities  for the existing staff aimed at attitudinal / behavioral change, program sensitization and competence building, and recruiting of new staff for community development and environment and on any other areas as identified by the detailed capacity building and institutional plan to be prepared during the first quarter of 2002.

- Eligibility criteria would be developed to assess their competence in program implementation

- Once the low income settlements are selected , total community development       component would be outsourced  to 'Partner organization' , an NGO' or qualified individual field teams.

- Undertake selection of eligible Community Development Partner Organization (CDPO) and provide training for the selected CDPOs before start of work.

- All technical design activities would be outsorced to private sector agencies / qualified individuals.

- Assistance of LGRDD district office staff would be obtained for the supervision and approval of technical design, construction activities and contracted activities.

### In view of the forgoing the roles and responsibilities of the ULCs in CIS sub project implementation would be as follows;

### Community Infrastructure Site (CIS) selection and obtain approval through the LGB

- Assignment of CIS cluster to CDPO

- CIS level monitoring & progress reporting to LGB

- Deploy CDPOs , provide guidance, assistance and facilitation to them and carry out supervision

- Conflict resolution , damage control and crisis management at CIS level

- Out source Technical designing in collaboration LGRDD District Office and respective CDPO

- Approve technical designs/ community proposal for infrastructure facilities with the assistance of the LGRDD District Office and respective CDPO

- Obtain service of service provider when needed

- Carry out procurements of services/ construction activities/ together with communities

- Carry out construction supervision with the assistance of LGRDD District Office and respective CDPO

Community/CBOs-UCISSP:  Similar to the rural program , at the urban CIS sub project implementation level beneficiary community plays a vital role. All implementation activities within the individual Community Infrastructure Sites (schemes or sub projects) would be undertaken with active participation of communities. CBOs, to be formed after mobilization representing the community, would be responsible for assisting in the planning, design and implementation of schemes. This would include having a role in procurement of civil works, construction and contract supervision and contract management. (When contracted out to private or public contractor), and community construction. Communities would also be responsible for O&M. However, community may require the assistance of LGRDD and ULCs in doing this activities and hence close link with communities would be needed as well as formal partnerships with communities for O&M of facilities provided.