AZAD GOVERNMENT OF THE STATE OF JAMMU AND KASHMIR

CONCEPT CLEARANCE PROPOSAL

ON

CISP Phase – II

Local Govt. & Rural Development Department AJK

Muzaffarabad

CISP Phase II

PROJECT CONCEPT CLEARANCE PROPOSAL

Sector: 				LG&RDD

Sub- Sector:			LG&RDD-CISP

- Name of the Project:	Community Infrastructure & Services Project Phase - II

2.        Sponsoring Agency:                    (i) IDA/World Bank

(ii) GoAJK

(iii) Communities

3.	Executing Agency:		(i) Local Government & Rural Development 								Department (LGRDD) AJK.

(ii) Communities

4. 	Location:       			AJ&K (Eight Districts of AJK (Neelum,

Muzaffarabad, Bagh, Poonch, Sudhnoti, Kotli, Mirpur, 							Bhimber) map enclosed

5.	Brief Description and Scope:	Local Government and Rural Development Department successfully completed the project named “AJK CISP” costing 2052 millions PKR over a period of 06 years. The project had achieved all its physical, financial and credit disbursement targets successfully.

Within available resources of AJK CISP, 457 communities having 1,071,559 population were mobilized and organized into community based organization. While remaining 300 communities are well prepared to develop infrastructure and services in their inhabitation and require assistance to undertake the projects. Also, the demonstration effects of the previously implemented projects have generated a demand for a new project among unaccessed poor communities.

The World Bank has appreciated the efforts of GoAJK on outgoing project and given consent for a follow up Project. The communities mobilized under AJK CISP are now ready to sign MOU with department but due to funds constraints no progress could be made.

For sustainability, Local Government and Rural Development Department with the collaboration of AJK RSP is establishing Village Development Councils (VDC) in every village of AJK and also devising Village Development Plans (VDP) for future development. These registered CBOs and new communities would be considered as foundation stone for Village Development Councils (VDC) and linked with the government agencies, NGOs/ INGOs.

Scope, nature and interventions of this project are almost similar to that of outgoing project, evaluation report of which has been prepared by an independent agency and rated as highly satisfactory project.

Keeping in view the demand and need of communities and also progress of outgoing project a follow up project named “CISP – II” costing US $30 is proposed to be launched.

Pakistan is committed to achieve the Millennium Development Goals (MDGs), in the field of safe drinking water, Sanitation coverage, road network to enhance accessibility to social services and environment & natural resource conservation; the project interventions would contribute to realise these goals.

In AJK the prevalence of poverty is quite high in the rural and the urban peripheral areas. Preparation and launching of the second phase of AJK CISP can be a one of the most suitable options for arranging, additional resources in order to meet the community demand already established through the outgoing projects. This project will contributes to overall development of AJK, particularly for:

- Poverty alleviation through socio-economic & infrastructure development

- Improvement of health indicator through improved water supply & sanitation facilities.

- Improvement of access to health and  education services

- Environment & natural resource conservation and management

- Capacity building of communities through Mobilization and organization.

- Sustainable, green and energy efficient development through community organization and participation for social and physical infrastructure development with special emphasis on gender mainstreaming and preparation for Disaster Management.

In line with above, this project is being proposed to be financed by the IDA/World Bank with following objectives:

Objectives:

- To develop cost effective, sustainable, green and energy efficient infrastructure for 300 communities (Approximately 800,000 population) targeting low income and marginalized population groups in rural and peri-urban areas of AJK.

- To strengthen the role and capabilities of existing 457 Community Based Organizations (CBOs) and establishing 300 new CBOs to extend decentralized development benefits to the target groups in a sustainable manner.

- To strengthen communities for socio-economic uplift and to ensure sustainable maintenance of infrastructure.

- To alleviate poverty by promoting micro economic, income generation, skill development and entrepreneurship activities.

- To strengthen the capacity of AJK based institutions in planning, implementation, management and monitoring of development projects.

Based on the experience gained through previous projects, the new project will be sub-divided into following three components:

| Component | Proposed cost |  | %Age |
| --- | --- | --- | --- |
|  | Million USD | Million PKR |  |
| Community Infrastructure | 22.5 | 1732.5 | 75% |
| Community Mobilization and Organization | 3 | 231 | 10% |
| Project Delivery Arrangements | 4.5 | 346.5 | 15% |
| Total | 30 | 2310 | 100% |

### Description of proposed project activities would be as followed:

| Components | Sub Components |
| --- | --- |
| Community Infrastructure (CI) | - Water & Sanitation Installation of water supply networks, Hand Pumps, Low cost water filtration plants, Rain water harvesting, Water recharge ponds, Community latrines, Solid waste management, Sewerage and Implementation of ODF approaches - Roads & Communication Rural Access Roads, Foot paths, Stairs, Bridges, Street pavements. - Environment & Natural Resources Conservation Landslide /slope stabilization, Water courses development, mini dams, Plantation - Others Micro hydel, Street lighting, tagging and numbering, protection work and Community based renewable energy projects. etc |
| Community Mobilization and Organization (CMO) | - Strengthening of communities with special emphasis on women empowerment. - Trainings for planning, implementation, management, development and monitoring of rural infrastructure through community participation. - Awareness campaigns - Income generation activities to increase per capita income |
| Project Delivery Arrangements (PDA) | - Machinery & Equipment - Salaries, POL, TA/DA - Trainings/Consultancies/Surveys/Studies - Other Operational Cost |

6.	Period of Implementation:	01 July, 2009 to 30 June, 2014

Total 60 Months

7.		Cost             				(In Million Rupees)		%age

Local :( Go.AJK)				300.3			13%

IDA/World Bank:				1732.5			75%

Communities:					277.2			12%

# Total: 						2310    		100%

8.      	a)	Through budgetary resources

- Federal PSDP				Nil

- AJK  PSDP:				300.3

b)	Through non-budgetary resources

i)	Foreign Contribution		22.5 USD 	1732.5 Million PKR

- Amount of Technical Assistance	0.45 USD	34.65 Million PKR

(2% of IDA Share)

- Amount of Capital Assistance	22.05 USD	1697.85 Million PKR

Soft Loan

Total (a+b)				22.5 USD	1732.5 Million PKR

- Name of possible donor

Agency/country 			IDA/World Bank

The recently completed CISP project 							was funded by the World Bank, 								keeping in view the successful 								implementation; the World Bank 								Mission has given its consent for 								follow-up project. Negotiation will 								be matured after concept clearance 								from Planning Commission of 								Pakistan.

ii)	Community Share:			Rs. 277.2 million

Total (i + ii)				Rs. 2009.7 million

9.        Requirements:

  - Equipments 						Unit Cost (Million PKR)

Computer Sets				12 Nos.	0.05

Photocopiers				03 Nos.	0.15

Digital Cameras				12 Nos.	0.02

Total Station				08 Nos.	0.45

Level					16 Nos.	0.020

Office Furniture				12 Nos. 	0.075

(8 District Offices, 03 Divisional Offices 
and 01 for Project Directorate)

  - Logistics

Vehicles					12 Nos.	3.2 M

Motorcycles				15 Nos.	0.09 M

  - Material

G.I Pipes					5.0 Million Meter

HDPE					0.3 Million Meter

Motor/Pumps				250 Units

Cement					40000 Metric Ton

Steel					1300 Metric Ton

Steel Wire Rope				70000 Meter

  - Training

Field					Duration	Local/Foreign

    - Development and management of MIS/GIS/Web

system in rural infrastructure dev. Project	3 Weeks	Local

    - Community mobilization, decentralized planning

and capacity building in community

driven initiatives				2 Weeks	Local

    - Leadership and team building		1 Week	Local

    - Community Action Plan (CAP) preparation

and monitoring				1 Week	Local

    - Water quality monitoring and surveillance

for community based WSS 		2 Weeks	Local

    - Project preparation, appraisal, planning,

implementation and monitoring 		2 Weeks	Local

    - Drawing and disbursement officers Trg.	1 Week	Local

    - O&M of rural infrastructure particularly

Lift and Gravity water supply schemes	1 Week	Local

    - Health, environment and sanitation

awareness training				1 Week	Local

    - Women and children initiatives		1 Week	Local

    - Skill development				4 Weeks	Local

    - Scheme survey and design		1 Week	Local

    - Computer Aided design (CAD) training	1 Week	Local

    - Public private partnership

development for infrastructure project	4 Weeks	Local

    - Participatory planning, implementation

and monitoring of community based

infrastructure development		1 Weeks	Local

    - Development and implementation of

environmental management system for

rural infrastructure development 		1 Weeks	Foreign

    - Solid waste management – innovations and

new approaches for economical use	1 Weeks	Foreign

    - Introduction of new technologies in drinking

water and wastewater re-use		1 Weeks	Foreign

    - Micro credit, entrepreneurship and linkages

development to improve the rural economy	1 Weeks	Foreign

  - Foreign /Local experts/ Staff  (In man-months)

Category					Person Months

Professionals (Advisors, Consultants)		70

Management and Coordination			560

Engineering and Technical			6000

Community Development				4200

Information Technology				1050

Finance, Audit and Accounts			1100

Clerical						800

Others						5000

Total:						18780

  - Books & journals.

    - Drinking water examination methodology manuals

    - GIS development manual (Arc view GIS)

    - G.I & HDPE pipes specifications manual.

    - Civil engineering handbooks

    - Book on sustainable development and environmental degradation.

10.     Whether Feasibility in the current five year Plan? 	No

11.	Whether Feasibility study carried out / proposed

to be carried: 	The project will be implemented on the basis of experience gained in outgoing projects hence feasibility study would not be required in this case.

However, baseline survey and end term project evaluation would be carried out.

12.	Status of PC- /PC-II:		Under formulation.

Part-II (to be filled in the planning commission)

Prepared by:						Checked by:

(Babar Hussain Minhas)				(Muhammad Hamayun Khan)

Dy.Project Director (Coordination)			Project Director AJK-CISP

Ph.058810-44247, Fax:058810-48093		Ph.058810-44391 Fax 058810-44391

Recommended by:					Approved by:

(Tariq Bashir Sheikh)				(Muhammad Yousaf)

Secretary LGRDD GoAJ&K				Addl.Chief Secretary (Dev.) GoAJK

Ph.058810-49341, Fax:058810-49342		Ph/Fax: 058810-39141/32512